HoReCa Hub

Weekly Development Changes Report

March 30 – April 6, 2026

Version: v1.0

Generated: April 10, 2026

Contributors: mayur5689, sanket gade

Total Commits: 17

Period: March 30 – April 6, 2026

# 1. Summary Overview

This report covers all development activity on HoReCa Hub during the week of March 30 – April 6, 2026. Four major work streams were delivered across backend infrastructure, authentication, vendor tooling, and UI improvements.

| Area | What Was Built | Impact |
| --- | --- | --- |
| Multi-account system | Vendors can link multiple accounts; encrypted credentials moved from localStorage to DB; full switch-account flow | High |
| Vendor onboarding pipeline | Application status tracking, admin verification endpoint, dashboard route restructure, conditional banner UI | High |
| Bulk product import/export | Excel-driven import with preview + commit modes, 2-step import modal, export API, ~1,500 lines of new code | High |
| UI Polish | Vendor detail, product detail, homepage, category browsing, hero banner, search improvements | Medium |

# 2. Backend Changes

## 2.1 Database Schema

A new LinkedAccount Prisma model was introduced to support the multi-account system:

| Field | Type | Description |
| --- | --- | --- |
| id | String (CUID) | Primary key |
| userId | String (FK) | Owner of this linked account entry |
| linkedUserId | String (FK) | Target vendor account being linked |
| label | String | Human-readable nickname for the linked account |
| encryptedCredentials | String | AES-encrypted session credentials |
| createdAt | DateTime | Record creation timestamp |
| updatedAt | DateTime | Last update timestamp |

Migration file added (+28 lines). Reason: Previous localStorage-based storage was unreliable across sessions and browsers; credentials are now persisted in the database for durability and security.

## 2.2 Auth API Routes (4 new routes)

| Method | Endpoint | File | Lines | Purpose |
| --- | --- | --- | --- | --- |
| POST | /api/v1/auth/link-account | link-account/route.ts | +90 | Links secondary vendor account; validates credentials, encrypts token, creates LinkedAccount in DB |
| PATCH | /api/v1/auth/link-account/[id] | link-account/[id]/route.ts | +46 | Updates label or refreshes encrypted credentials for a linked account |
| GET | /api/v1/auth/linked-accounts | linked-accounts/route.ts | +30 | Returns all accounts linked to current session user |
| POST | /api/v1/auth/switch-account | switch-account/route.ts | +59 | Accepts linkedAccountId, decrypts credentials, issues new session for target account |

Additionally, auth.ts was updated — the session callback now includes vendorStatus, and the JWT callback was extended to persist vendor application state across requests.

## 2.3 Vendor API Routes

New endpoint:

GET /api/v1/vendor/application-status  (+43 lines)

Returns vendor application status: none, pending, approved, or rejected. Consumed by the VendorApplicationBanner component to display the appropriate UI.

## 2.4 Admin API Routes

| Endpoint | Change | Purpose |
| --- | --- | --- |
| PATCH /api/v1/admin/vendors/[id] | +13 lines | Added status update (approve/reject vendor application) |
| POST /api/v1/admin/products/import | +355 lines, major rewrite | Two-phase import: preview mode (validates, returns per-row errors, no DB write) + commit mode (bulk insert via Prisma transactions) |
| GET /api/v1/admin/products/export | +72 lines | Updated to use excel.service.ts; exports products with bulk pricing tiers, vendor info, category as formatted .xlsx |
| GET¦POST /api/v1/admin/products | +13 lines | Added pagination and filtering |
| GET¦POST /api/v1/admin/categories/[id] | minor fix | Fixed dynamic [id] segment extraction bug |

## 2.5 Service Layer

| File | Change | Summary |
| --- | --- | --- |
| src/modules/import-export/excel.service.ts | +429 lines | buildProductExportWorkbook(), parseProductImportSheet(), bulk price tier parsing from semicolon-delimited format (e.g. 100:₹45;500:₹40) |
| src/modules/catalog/catalog.service.ts | +23 lines | Added getProductsByVendorId(), createProduct() handles image URL from uploaded file |
| src/modules/catalog/search.service.ts | +14 lines | Bug fix: search now matches product name, tags, category name, vendor business name (previously only product name — caused 'dairy' or 'Daily Fresh' to return 0 results) |
| src/modules/auth/auth.service.ts | +26 lines | Added getVendorApplicationStatus(), getUserWithLinkedAccounts() |

## 2.6 Middleware

middleware.ts  (+16 lines)

/vendor/(dashboard)/** routes now require vendorStatus === 'approved'. Unapproved vendors are redirected to the homepage, preventing access to the vendor dashboard before an application has been reviewed.

# 3. Frontend / UI Changes

## 3.1 Auth & Account Switching

| File | Change | Summary |
| --- | --- | --- |
| src/lib/account-store.ts | DELETED | localStorage-based credential storage fully removed (153 lines removed); all storage is now DB-backed |
| src/hooks/useAccountSwitcher.ts | Full rewrite (+172 lines) | Fetches linked accounts from API, calls switch-account API on switch, tracks isLoading/error per account, exposes linkAccount() and unlinkAccount() |
| src/components/auth/account-switcher/AccountSwitcherDropdown.tsx | Complete overhaul (+421 lines) | Shows avatar, business name, role badge, active indicator. Inline 'Link another account' form. Framer Motion slide transition. Loading spinner per account row. |
| src/components/auth/AuthScreen.tsx | +29 lines | Integrates useAccountSwitcher state after login |
| src/components/auth/LoginOverlay.tsx | Refactor (+45 lines) | Fixed overlay not dismissible on mobile when keyboard open |
| src/context/WishlistContext.tsx | +9 lines | Wishlist now persisted per-user (keyed by userId in localStorage) so wishlists survive account switching |

## 3.2 Vendor Onboarding Banner

New file: src/components/features/homepage/VendorApplicationBanner.tsx (149 lines)

Animated with Framer Motion fade-in. Dismissible with persistence to localStorage.

| Status | Banner Shown |
| --- | --- |
| none | "Become a vendor" CTA with benefits list |
| pending | "Application under review" with estimated timeline |
| rejected | "Application not approved" with reapply option |
| approved | Banner hidden |

## 3.3 Vendor Detail Page & Store UI

This was the largest UI work of the week, spanning multiple files:

| File | Change | Summary |
| --- | --- | --- |
| src/app/vendor/[id]/page.tsx | +149 lines | Sticky category nav, hero image with gradient overlay, vendor stats bar, 'Featured Products' horizontal scroll section, mobile-first CSS Grid with clamp() spacing |
| src/app/vendors/page.tsx | Refactor (+94 lines) | Now uses VendorCardShared component, filter bar (sort by rating/delivery time/minimum order), skeleton loading state |
| src/components/features/homepage/VendorCardShared.tsx | NEW (+149 lines) | Shared vendor card for homepage and /vendors page: cover image, logo thumbnail, rating stars, delivery time badge, minimum order label, New/Featured badges, hover lift animation |
| src/components/features/vendor/VendorStoreHeader.tsx | Full rewrite (+280 lines) | Full-bleed cover photo with parallax, circular logo, rating/review/delivery info row, Follow/Share buttons, category pill quick-nav, mobile 2x2 grid collapse |
| src/components/features/vendor/VendorProductCard.tsx | Major refactor (+151 lines) | Bulk price tier badges (e.g. '₹45/unit @ 100+'), inline add-to-cart with quantity stepper, wishlist heart with animation, sold out overlay, lazy load with blur placeholder |
| src/components/features/vendor/VendorCatalogNav.tsx | Update (+89 lines) | Horizontal scrollable category nav, active category underline + color, smooth scrollIntoView on click, sticky on desktop |

## 3.4 Product Detail Page

| File | Change | Summary |
| --- | --- | --- |
| src/app/product/[id]/page.tsx | +21 lines | Vendor selector: when multiple vendors sell the same product, a radio-style card list lets users pick a vendor, compare prices, and see a 'Best value' badge on the lowest unit price |
| src/components/features/vendor/VendorProductCard.tsx | +21 lines (second pass) | Fixed bulk tier badge alignment on narrow 2-column mobile grid |
| src/components/features/vendor/VendorStoreHeader.tsx | +52 lines (second pass) | Fixed CLS: added aspect-ratio container so header height is reserved before the cover image loads |

## 3.5 Homepage Sections

| File | Change | Summary |
| --- | --- | --- |
| src/components/features/ShopByStorePromo.tsx | Refactor (+214 lines) | Now reads vendor data from props (not hardcoded), responsive grid 2/3/4-col using clamp(), 6 vendor promo images added |
| src/components/features/homepage/Collections.tsx | Refactor (+123 lines) | Large editorial tiles, 3 collection images added (kitchen.png, new-arrivals.png, weekend.png), hover zoom + dark overlay, links to filtered pages |

## 3.6 Category Showcase

src/components/features/CategoryShowcase.tsx — two passes:

| Pass | Date | Changes |
| --- | --- | --- |
| First pass | April 1 | CSS scroll-snap horizontal strip, circular icon tiles, active category highlighted |
| Second pass | April 6 | Single horizontal row on mobile, -webkit-overflow-scrolling: touch, hidden scrollbar |

## 3.7 Shared Components

src/components/ui/ImageUpload.tsx — two passes (194 lines total):

Preview thumbnail on select, 5MB file size validation, drag-and-drop support, upload progress bar, remove/replace button. Used in the vendor product form and admin category form.

## 3.8 Navigation & Layout

| File | Change | Summary |
| --- | --- | --- |
| src/app/layout.tsx | Updated | GoogleMapsProvider + AddressContext added, WishlistContext moved to root, HoReCa logo added |
| src/components/layout/Navbar.tsx | Updated | Logo replaced with actual image, AccountSwitcherDropdown wired into user avatar menu, vendor dashboard link visibility based on role |
| src/components/features/Hero.tsx | Redesign (+176 lines) | Split layout: text left, image right on desktop. Search bar integrated. Two CTA buttons. Brand gradient background. |
| Vendor dashboard routes | Restructured | Routes moved from src/app/vendor/* to src/app/vendor/(dashboard)/* route group covering dashboard, products, orders, orders/[id], inventory, settings, layout, loading, and error |

# 4. DevOps & Docker Implementation

## 4.1 Docker Setup Overview

The HoReCa Hub application is containerized using Docker for consistent deployments across development and production environments.

| Aspect | Detail |
| --- | --- |
| Deployment target | Single container deployment on DigitalOcean Droplet ($29/month) |
| Purpose | Docker packages the Next.js application with all its dependencies |
| Benefit | Ensures identical runtime environment between local dev and production |

## 4.2 .dockerignore Added (March 31)

File: .dockerignore (+10 lines)

| Excluded | Reason |
| --- | --- |
| node_modules/ | Reinstalled fresh inside container; including local copy risks platform-specific binaries |
| .next/ | Rebuilt inside container during Docker build stage |
| .env.local | Secrets must never be baked into Docker image |
| *.log | Log files have no place in production image |
| .git/ | Git history not needed at runtime; reduces image size |
| prisma/migrations | Development-only; production runs migrate deploy |

Purpose: Prevents stale local files from polluting the Docker build context, keeps images lean, and ensures secrets are never accidentally included.

## 4.3 Dockerfile (Multi-Stage Next.js Build)

Standard 3-stage production Dockerfile:

| Stage | Base | Action | Output |
| --- | --- | --- | --- |
| 1 — deps | node:18-alpine | Copy package.json + package-lock.json, run npm ci --only=production | node_modules with production deps only |
| 2 — builder | node:18-alpine | Copy all source files + node_modules from deps stage, run npm run build | .next/ build output |
| 3 — runner | node:18-alpine (minimal) | Copy only .next/, public/, package.json from builder. Exposes port 3000. CMD: npm start | Lean final image — no source, no dev tools |

Benefits: The final image contains no source code, no dev dependencies, no build tools — only what is needed to run the application.

## 4.4 Production Deployment Stack

Full stack running on a single DigitalOcean Droplet:

| Component | Technology | Role |
| --- | --- | --- |
| Server | DigitalOcean Droplet — Ubuntu 22.04, 2 vCPU, 4GB RAM | Host machine ($29/mo total) |
| Application | Next.js 15 (App Router) in Docker container | Serves SSR pages and API routes on port 3000 |
| Database | PostgreSQL (self-hosted on same droplet) | Stores all application data |
| Reverse Proxy | Nginx | Sits in front of Next.js; handles SSL termination, routes port 80/443 to port 3000 |
| Process Manager | PM2 | Keeps Next.js alive, auto-restarts on crash, log management |
| SSL/TLS | Let's Encrypt + Certbot | Free HTTPS certificate; auto-renewal configured |

Traffic flow: Internet → Nginx (port 443, SSL) → Next.js container (port 3000) → PostgreSQL (local socket)

## 4.5 Environment Variables (Production)

Stored in .env.production on the server — never baked into the Docker image.

| Variable | Purpose | Example |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | postgresql://user:pass@localhost:5432/horeca_db |
| NEXTAUTH_SECRET | Auth.js session signing secret | 32-char random string |
| NEXTAUTH_URL | Production domain for Auth.js | https://yourdomain.com |
| NEXT_PUBLIC_GOOGLE_MAPS_API_KEY | Google Maps for geolocation/address features | AIza... |

## 4.6 Database Strategy

| Aspect | Detail |
| --- | --- |
| Hosting | PostgreSQL self-hosted on the same DigitalOcean Droplet (single-server setup for cost efficiency) |
| Seed/Backup | local_dump.sql (2,200 lines) committed to repo. Restore: psql -U postgres horeca_db < local_dump.sql |
| ORM | All DB access via Prisma ORM — type-safe queries and migrations |
| This week | New LinkedAccount migration deployed (prisma migrate deploy) |
| Backup strategy | pg_dump cron job to daily snapshots |

## 4.7 Zero-Downtime Deploy Process

Step-by-step deploy from DEPLOYMENT.md:

| Step | Command / Action | Purpose |
| --- | --- | --- |
| 1 | SSH into DigitalOcean droplet | Connect to production server |
| 2 | git pull origin master | Fetch latest code |
| 3 | npm install | Install any new dependencies |
| 4 | npx prisma migrate deploy | Apply pending DB migrations |
| 5 | npm run build | Build Next.js production bundle |
| 6 | pm2 restart horeca-app | Restart with zero-downtime reload |
| 7 | pm2 logs horeca-app | Verify no startup errors |

# 5. Day-by-Day Commit Log

| Date | Commit Hash | Author | Description |
| --- | --- | --- | --- |
| 2026-03-30 | c98dec0 | mayur5689 | Add production deployment docs, server settings, database dump |
| 2026-03-30 | d3099f2 | mayur5689 | Vendor onboarding workflow: admin verification, status tracking, dashboard routing |
| 2026-03-30 | 4952330 | mayur5689 | Vendor settings management and admin product/category page fixes |
| 2026-03-30 | d818497 | mayur5689 | Multi-account switcher: AccountSwitcherDropdown, useAccountSwitcher hook, encrypted credential storage, persistent wishlist context |
| 2026-03-30 | 78a768e | mayur5689 | Multi-account linking: 4 new auth API routes, LinkedAccount DB model + migration, remove localStorage account-store |
| 2026-03-31 | 36c84db | mayur5689 | Fix: add .dockerignore to prevent stale files in Docker build |
| 2026-03-31 | 13b355e | mayur5689 | Vendor product management dashboard: products page, ImageUpload improvements, catalog.service updates |
| 2026-03-31 | 2015ed8 | mayur5689 | Bulk product import: ProductImportModal (new, 732 lines), excel.service major update, 2-phase import API (preview + commit) |
| 2026-04-01 | 45541c5 | mayur5689 | Root layout with global providers, responsive Navbar, HoReCa logo added |
| 2026-04-01 | 6ae56dc | mayur5689 | ShopByStorePromo + Collections components, admin category management API, collection images added |
| 2026-04-01 | 2b9c8e9 | mayur5689 | CategoryShowcase refactor, ImageUpload drag-and-drop + progress bar, next.config update |
| 2026-04-02 | 1467f1e | sanket gade | Hero banner redesign, LoginOverlay fix, secure auth flow updates |
| 2026-04-03 | 865524c | mayur5689 | Fix: search now matches category name, vendor name, and tags |
| 2026-04-03 | aa112f6 | sanket gade | Vendor detail page premium redesign: VendorStoreHeader, VendorProductCard, VendorCatalogNav, VendorCardShared (new), vendors listing page |
| 2026-04-06 | a842cae | mayur5689 | CategoryShowcase: single-row horizontal scroll on mobile |
| 2026-04-06 | f927d00 | mayur5689 | Merge feat/auth-conditional-banner into master |
| 2026-04-06 | 7e2750b | mayur5689 | Product detail page: vendor selector, VendorProductCard fix, VendorStoreHeader CLS fix |

# 6. Files Changed Summary

## New Files Created

| File | Lines | Purpose |
| --- | --- | --- |
| src/app/api/v1/auth/link-account/route.ts | 90 | Link secondary vendor account API |
| src/app/api/v1/auth/link-account/[id]/route.ts | 46 | Update linked account API |
| src/app/api/v1/auth/linked-accounts/route.ts | 30 | List linked accounts API |
| src/app/api/v1/auth/switch-account/route.ts | 59 | Switch active account API |
| src/app/api/v1/vendor/application-status/route.ts | 43 | Vendor application status API |
| src/components/auth/account-switcher/AccountSwitcherDropdown.tsx | 421 | Account switcher UI |
| src/hooks/useAccountSwitcher.ts | 172 | Hook for account switching logic |
| src/components/features/homepage/VendorApplicationBanner.tsx | 149 | Conditional vendor CTA banner |
| src/components/features/homepage/VendorCardShared.tsx | 149 | Shared vendor card component |
| src/components/features/admin/ProductImportModal.tsx | 732 | 2-step bulk import modal |
| DEPLOYMENT.md | 361 | Production deployment guide |
| .dockerignore | 10 | Docker build exclusions |

## Deleted Files

| File | Reason |
| --- | --- |
| src/lib/account-store.ts | Replaced by DB-backed LinkedAccount model (153 lines removed) |

## Major Modified Files

| File | Net Change | Summary |
| --- | --- | --- |
| src/modules/import-export/excel.service.ts | +429 lines | Full Excel import/export builder |
| src/app/api/v1/admin/products/import/route.ts | +355 lines | 2-phase import API |
| src/components/features/vendor/VendorStoreHeader.tsx | +280 lines | Premium store header redesign |
| src/components/features/vendor/VendorProductCard.tsx | +151 lines | Bulk pricing + inline cart |
| src/app/vendor/[id]/page.tsx | +149 lines | Vendor storefront page redesign |
| src/components/features/Hero.tsx | +176 lines | Hero banner redesign |
| src/modules/auth/auth.service.ts | +26 lines | Vendor status + linked account queries |
| src/modules/catalog/search.service.ts | +14 lines | Multi-field search fix |
| prisma/schema.prisma | +21 lines | LinkedAccount model |
| middleware.ts | +16 lines | Vendor dashboard access gating |